HHPC COMPLETED PROJECTS (as of December 17, 2004)

GIS Storm Drain Mapping (NYS DOS)

Grant completed  in September, 2003 – maps available on disk if any member needs them

DOS approved final product on September 15, 2003

Coastal Interpretive Signage (NYS DOS)

Awarded in 1997 originally for Waterfowl Education

Not much interest expressed by schools and others in our presentations

Scope and contract changed on January 11, 2002. $7,500 NYS grant + $7,500 in kind

Responses to RFP received on Sept. 30, 2003 

Review committee met on Oct. 3rd – selected Paul Singer Design (Brooklyn)

Town of North Hempstead authorized the agreement on Oct. 21

Kickoff meeting November 10th

Thanks to the hard work of the committee and availability of photos, we were able to produce final designs on 5 signs rather than conceptual designs

DOS approved final product on March 30th, 2004

Harbor Management Plan / Quality Communities Demonstration Program (NYS DOS)

Two grants combined into one work product

Harbor Management grant = $40,000 NYS grant + $22,000 in kind + $22,500 cash 

Quality Communities grant = $20,000 NYS grant (outright grant) 

Plan completed August 2004

Municipal members are in the process of officially adopting the plan

LISS Small Grant (US EPA through Cornell University)

Submitted two applications on Sept. 9th

· Pubic Education & Outreach display materials & brochures ($5,000 grant from EPA + $2,200 in-kind match)

· “My Pet Protects Hempstead Harbor” demonstration project ( $2,000 grant from EPA + $2,000 in-kind match)
Award for My Pet Protects Hempstead Harbor announced in November, 2003.

Grant contract entered into on March 23, 2004

DogiPots installed and brochure printed in August, 2004

Grant completed on September 30, 2004

