STATUS OF MAJOR CONSTRUCTION PROPJECTS

ALONG THE HEMPSTEAD HARBOR WATERFRONT

as of October 1, 2008

ROSLYN LANDING

(a/k/a BITI - former Stop & Shop site)

Roslyn

Proposal – 78 townhouse units and flats, one commercial building, the retention of an existing restaurant, a village green, waterfront promenade, water access point at Skillman Street, two observation decks, gazebo and waterfront plaza on 11.7 acres located from behind the shops on the north side of Old Northern Blvd. The main entrance will be from Skillman Street.

Status – The Village of Roslyn accepted the Final Environmental Impact Statement on April 11, 2007 and adopted its Finding Statement on January 17, 2008. The Nassau County Planning Commission approved the project on June 12, 2008.  On August 29, 2008 the developers submitted a site alignment plan subsequently responded with additional modifications requested by the Village. On September 16, 2008 the Board of Trustees granted formal site plan approval and granted a development incentive bonus, both of which were subject to a number of conditions.  Construction has not yet begun.

STERLING GLEN

(north side of Viaduct)

Roslyn

Project – 158 senior apartments (1 and 2 bedroom) on 7 acres with waterfront promenade and two overlooks.  Located just north of the Viaduct with an entrance from Skillman Street – adjacent to Sporttime Tennis.  The facility includes a restaurant and spa and fitness center.

Status – Construction has been completed and many apartments are occupied.  The waterfront promenade and overlooks are completed.

HORIZON OF ROSLYN

(north side of Viaduct, Contiguous to Sterling Glen)

Roslyn

Project – 50 senior luxury rentals (1,2 and 3 bedroom) on 4.2 acres, just north of Sterling Glen.  The entrance is from Bryant Avenue.  A waterfront promenade continues from Sterling Glen, along the shore and then to Bryant Avenue at the north edge of the property. The facility includes a heated outdoor swimming pool.

Status – Construction has been completed and several apartments are rented.  The promenade is complete.

GLEN HARBOR PARTNERS

(“Hin Fin” site)

Glenwood Landing

Proposal – 60 residential condo units in a four story building on 5.24 acres on the west side of Shore Road and Intervale Road in Glenwood Landing (just south of the Glenwood Power Station).

Status –  On November 14, 2006, the North Hempstead Town Board granted a change in zone from industrial to multi-family residential for the property. The action changed the use on town-owned property and on property that once housed Harbor Fuel. The action cleared the way for the town-owned portion of the property to be sold to Glen Harbor Partners. The approval was also contingent upon the applicant securing permission to discharge its sewage to an offsite sewage treatment facility.  The applicant has approached the Nassau County Department of Public Works about the possibility of hooking up to the county’s Glen Cove wastewater treatment facility but no agreement has been reached as of this date. On March 28, 2007, the applicant filed for building permits.  The Town of North Hempstead Building Department routinely denied the application due to the fact that zoning variances were required. Glen Harbor Partners then applied for four variances: three are height variances, and one variance would permit a building with four stories. On May 16, 2007, the Town’s Zoning Board of Appeals held a hearing. The Board expressed concern over the proposed height of the building as well as the number of floors and the impact of a building of this size on the Glenwood Landing waterfront.  The Board reserved its decision, held the hearing open and suggested that the applicant return with a new plan. On April 2, 2008, the Board continued its hearing and approved the variances sought by the developer.  As of September 2, 2008, the Planning Department was awaiting the official submission of plans by the applicant.  After review, the Town Board will set a date for a hearing.

SEA ISLE MARINA

Glen Cove & Sea Cliff

Proposal – City View Estates, LLC has proposed the construction of 8 residential units in three buildings on a 6.16 acre parcel of land on Shore Road adjacent to Glen Cove Creek.  A small portion of the parcel is in the Village of Sea Cliff.  The portion proposed for construction is in the City of Glen Cove.  Note that ownership of the parcel is in controversy. Two existing homes would be demolished.

Status –  In March 1999, the applicant submitted an application to the Glen Cove Planning Board for 36 units.  The Planning Board required that the applicant prepare an Environmental Impact Statement (“EIS”).  The applicant submitted a Draft EIS on December 12, 2000. Between then and 2005, hearings were held and the applicant reduced the proposal to 8 units.  On March 15, 2005, the City of Glen Cove Planning Board accepted the Final Environmental Impact Statement and on April 25, 2005, the Planning Board gave preliminary approval for the subdivision and site plan.  On July 15, 2008, the Planning Board gave final approval for the subdivision and site plan for the development of 8 condo units. The applicant plans to dedicate 2.25 acres to the City for environmental studies.  No building permits have been issued.  The City has also expressed interest in acquiring the property.  Note that acquisition of this property was a recommendation in the Harbor Management Plan for Hempstead Harbor. The Village of Sea Cliff’s Planning Board has yet to issue a determination on the Village’s portion.

GLEN ISLE

Glen Cove Waterfront Project

Glen Cove

Proposal – RexCorp - Glen Isle Partners, LLC has proposed the development of 860 residential units including 180 rental apartments and 86 units of workforce housing; approximately 20,000 square feet of cultural / arts  and entertainment uses; a 250-suite hotel complex and luxury spa; new catering / restaurant facilities; approximately 50,000 square feet of office space; approximately 15,000 square feet of complementary retail space; a marina with 85 boat slips and 19.3 acres of public open space along the north side of Glen Cove Creek and adjacent to Garvies Point Preserve.

Status –

In 1999, the City of Glen Cove re-zoned the area along Garvies Point Road to a new MW-3 zone (marine waterfront zone). This zoning was further modified in November of 2004 by the addition of a Planned Unit Development, or PUD which allows for 20 units per acre or up to 1,000 units on the 50 acre site included in the Waterfront Development Proposal. It also allows for buildings to reach but not exceed the treetops of the Garvies Point Preserve on the north side of the road. In May of 2003, the City’s Industrial Development Agency and Community Development Agency (“IDA/CDA”) entered into a contract with Glen Isle Partners for 450 housing units, retail less than 250,000 square feet, a 250 room hotel, marina and other facilities.  This contract was amended in April of 2005 to allow for a maximum of 860 housing units, 30% public space including a promenade, retail development of 35,000 square feet, a 250 room hotel, an 85 slip marina and other facilities. The IDA/CDA have not approved a final development plan for the project. The contract between Glen Isle and the IDA/CDA requires this approval before the property will be sold to Glen Isle. In November, 2006, the developer presented its Preliminary Draft Environmental Impact Statement to the City of Glen Cove Planning Board. On February 6, 2007 the planning board deemed the PDEIS as not complete and adequate for public review and was directed to revise it. In October, 2007, developer RexCorp joined forces with Glen Isle Partners on the project. On September 9, 2008 at a joint meeting of the Glen Cove Industrial Development Agency (“IDA”) and Glen Cove Community Development Agency (“CDA”), authorized amendments to the land disposition agreement and approved a conceptual site plan. A hearing on the special use permits will be conducted at a later date. Once the Draft Environmental Impact Statement is determined by the City to be complete, it will be released for public comment and a hearing will be scheduled.  Once the comment period ends, a Final Environmental Impact Statement will be prepared.  Once that is accepted by the City, the City will then make a determination as to whether to grant any variances and to issue building permits.

LAND’S END

Sands Point Housing Development

Sands Point

Proposal – 4B’s Realty Land’s End, LLC and 4B’s Realty Seacoast Lane, LLC have applied to the Village of Sands Point for permission to subdivide and develop a 15.54 acre parcel at the end of Hoffstot Lane. They have proposed demolishing the existing mansion and several other buildings and dividing the land into 6 building lots.  An existing house on one of the lots would be retained and five new homes would be built as buyers become available.  The site is adjacent to East Creek and the Prospect Point Preserve.

Status – On December 15, 2005, the Sands Point Planning Board conducted a public scoping session to help determine the contents of the required Draft Environmental Impact Statement.  The Hempstead Harbor Protection Committee submitted written and oral comments.  On March 4, 2008, the Village accepted the DEIS as complete and held a hearing on April 8th, 2008 to solicit comments on the document. The Hempstead Harbor Protection Committee attended and presented comments.  As of September 2, 2008, the Final Environmental Impact Statement (“FEIS”) has yet to be submitted by the applicant or approved by the Village. Once the FEIS is accepted, the Village can then decide to approve or deny the application.

The information used to compile this status report came from the websites of local governments and developers involved and was reviewed by municipal representatives of those communities that serve on the Hempstead Harbor Protection Committee.